BWCP - 8  (6/2005) Version 1.0

NEW YORK STATE DEPARTMENT OF ENVIRONMENTAL CONSERVATIION

# Phase II SPDES General Permit for

# Stormwater Discharges from Municipal Separate Storm Sewer Systems (MS4s), GP-02-02

# MUNICIPAL COMPLIANCE CERTIFICATION (MCC) FORM

# Regulated MS4: Town of Putnam Valley   SPDES Permit Number: NYR20A345

See information packet for information to help complete this form.

| MCC Form for year ending: March 9, ____ 2006 (Year 3) ____ 2007 (Year 4) __X__ 2008 (Year 5) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Section A. MS4 Owner/Operator and Contact Person Information (contact persons explained in instructions) |  |  |  |  |  |
| ##### Owner/Operator Is information below new or changed? X Yes No |  |  |  |  |  |
| Name: Robert Tendy |  | Title: Supervisor |  | Department: Town Hall |  |
| Mailing Address: | Street or P.O. Box: 265 Oscawana Lake Road |  | City: Putnam Valley |  |  |
|  | County: Putnam |  | State: New York |  | Zip Code: 10579 |
| Phone: ( 845) 526 - 2121 |  | E-mail Address: btendy@putnamvalley.com |  |  |  |
| Local Stormwater Public Contact (Required by Minimum Measure 2) Is information below: 1) new or changed? X Yes No 2) same as: __ Owner/Operator |  |  |  |  |  |
| Name: Susan Manno |  | Title: Town of Putnam Valley Stormwater Coordinator |  | Department: Town Hall |  |
| Mailing Address: | Street or P.O. Box: 265 Oscawana Lake Road |  | City: Putnam Valley |  |  |
|  | County: Putnam |  | State: New York |  | Zip Code: 10579 |
| Phone: (845) 526-9114 |  | E-mail Address: smanno@putnamvalley.com |  |  |  |
| Stormwater Management Program (SWMP) Coordinator (Responsible for implementation/coordination of SWMP) Is information below: 1) new or changed? ____ Yes X No 2) same as: ___ Owner/Operator ___ Local Stormwater Public Contact |  |  |  |  |  |
| Name: Gary Wulfhop |  | Title: Deputy Highway Superintendent |  | Department: Highway |  |
| Mailing Address: | Street or P.O. Box: 265 Oscawana Lake Road |  | City: Putnam Valley |  |  |
|  | County: Putnam |  | State: New York |  | Zip Code: 10579 |
| Phone: ( 845) 526 - 3333 |  | E-mail Address: highway@putnamvalley.com |  |  |  |
| Annual Report Preparer Is information below: 1) new or changed? X Yes ____ No 2) same as: ___ Owner/Operator ___ Local Stormwater Public Contact ___ SWMP Coordinator |  |  |  |  |  |
| Name: J. Robert Folchetti and Associates, LLC |  | Title: Civil and Environmental Engineers |  | Department: |  |
| Mailing Address: | Street or P.O. Box: 247 Route 100 – Suite 1003 |  | City: Somers |  |  |
|  | County: Westchester |  | State: New York |  | Zip Code: 10589 |
| Phone: (914) 232 – 2500 |  | E-mail Address: Todd.Atkinson@jrfa.com |  |  |  |

IMPORTANT NOTE: Rows can be added to the tables in the following sections by going to the rightmost cell in the bottom row of the table and hitting tab. Hitting return in a given row will make the row wider, creating more room to type or write.

Section B. Local Water Quality Information Information to help complete this section can be found in the instructions.

| 1. Does the MS4 discharge to 303(d) listed waters or is it in a TMDL watershed? X Yes (complete the table below) ____ No ____ Not Yet Determined (Put an X in the ‘Classification’ cell to indicate if the MS4 discharges to a waterbody on the 303(d) list and / or if it is in a TMDL watershed.) |  |  |  |  |
| --- | --- | --- | --- | --- |
| Impaired Waters Name (from 303 (d) list and/or TMDL) | Pollutant(s) of Concern (from 303 (d) list and/or TMDL) |  | Classification |  |
|  |  |  | 303 (d) | TMDL |
| Oscawana Lake | Phosphorus |  | X |  |
| Boyds Corners Reservoir Basin | Mercury |  | X |  |
| Amawalk Reservoir Basin | Mercury |  | X |  |
| 2. Have you received notification from the Department that you are subject to the special conditions in Part III.B. of the permit? |  | X Yes No |  |  |
| 3. Have all necessary changes been made to the Stormwater Management Program (SWMP) to ensure compliance with Part III.B. of the MS4 permit for discharges to 303(d) or TMDL waters? |  | X Yes No (explain below) |  |  |
| Explanation: The Town has begun phosphorus reduction in the Lake Oscawana community and the Lake Peekskill community via insertion of retrofitted catch basins and use of the new vacuum truck to remove over 4,000 cubic yards of phosphorus carrying sediment from catch basins that in the past would have made its way to the lakes. |  |  |  |  |

Section C. Partnership Information Information to help complete this section can be found in the instructions.

1. Does your MS4 work with partners? ____ Yes (complete table below) X No (Proceed to Section D)

List MS4 Partners with Legally Binding Agreements or Contracts in Place

Intermunicipality agreement with Putnam County (Resolution #-60-021) was agreed upon by the Board of Trustees on February 15, 2006.

List MS4 Partners with Planned Legally Binding Agreements or Contracts

List MS4 Partners with Other Agreements in Place

Section D. Geographic Areas Addressed by Stormwater Management Program (SWMP) Information to help complete this section can be found in the instructions.

1. Does your SWMP cover all jurisdictional (automatic and additionally designated) areas within the MS4, as required by 40 CFR 122.32(a)? _X_ Yes ___ No (Explain below)

Explain:

Section E. Funding and Resource Allocation Information to help complete this section can be found in the instructions.

1. Are adequate resources (funding mechanism, equipment, staff, etc.) planned or in place to fully implement your SWMP no later than January 8, 2008? __X__ Yes No (explain below)

Explain:

2. If the MS4 is receiving funding through the municipal budget, a grant, or other source, briefly explain below: what are the sources, estimated amounts, and frequency of funding for the MS4?

Explain: The Town of Putnam Valley received a 50/50 grant received for a vacuum truck for $87,500.00 on August 15, 2006. The Town of Putnam Valley had received a grant for $26,440, which was a 50/50 match. The funding was utilized for GIS software and hardware acquisition and the compilation of the GIS drainage maps.

3. If the MS4 is not receiving funding, briefly explain below: plans the MS4 has for obtaining future funding?

Explain:

| Section F. Compliance Certification |  |  |  |
| --- | --- | --- | --- |
| Compliance Assessment - For each of the minimum control measures, indicate below if your program has made steady progress toward full implementation and has achieved all measurable goals scheduled to be completed during this reporting year. Refer to the NOI and prior Annual Reports for information about measurable goals scheduled for this reporting year. |  |  |  |
| Permit Part | Minimum Control Measure | ANSWER BOTH COLUMNS FOR THIS REPORT YEAR ONLY |  |
|  |  | Steady Progress | Goals Achieved |
| IV.C.1. | Public Education and Outreach on Stormwater Impacts | _X_Yes ___No __ N/A | _X__Yes ___No __N/A |
|  | Explain ‘no’ / ‘N/A’ answer: There were two presentations done for the public, various displays, education at the elementary school for the students, and brochures sent out to the parents and pamphlets left at post offices, the Town Hall and other key locations for the public to take home. |  |  |
| IV.C.2. | Public Involvement / Participation | _X__Yes ___No _N/A | _X__Yes ___No__N/A |
|  | Explain ‘no’ / ‘N/A’ answer: The public is involved in various aspects. Some information is garnered from the public at planning board meetings, during Town Clean Up day, and Litter Patrol. |  |  |
| IV.C.3. | Illicit Discharge Detection and Elimination | _X_Yes ___No __N/A | _X_Yes ___No__N/A |
|  | The new IDDE law was passed in December of 2007. Discharges are noted on mapping which is currently done via paper and pencil mapping and in the process of being inputted into GIS. |  |  |
| IV.C.4. | Construction Site Stormwater Runoff Control | __X_Yes ___No _N/A | X Yes ___No __N/A |
|  | Explain ‘no’ / ‘N/A’ answer: |  |  |
| IV.C.5. | Post-Construction Stormwater Management | __X_Yes ___No _N/A | _X__Yes ___No__N/A |
|  | Explain ‘no’ / ‘N/A’ answer: |  |  |
| IV.C.6. | Pollution Prevention / Good Housekeeping for Municipal Operations | X Yes ___No __ N/A | X Yes ___No __N/A |
|  | Explain ‘no’ / ‘N/A’ answer: |  |  |

Certification Statement “I certify under penalty of law that this document and all attachments were prepared under my direction or supervision in accordance with a system designed to assure that qualified personnel properly gathered and evaluated the information submitted. Based on my inquiry of the person or persons who manage the system, or those persons directly responsible for gathering the information, the information submitted is, to the best of my knowledge and belief, true, accurate, and complete. I am aware that there are significant penalties for submitting false information, including the possibility of fine and imprisonment for knowing violations.” Print Name: Robert Tendy, Esq.________________________ Title: Supervisor, Town of Putnam Valley______ Signature: _________________________________________ Date :___________________________________ This form must be signed by either a principal executive officer or ranking elected official, or duly authorized representative of that person as described in Part VI.I.2. of the permit. See instructions for more information about who can sign this form. Send two completed hard copies (an original and a photocopy) of this form, the Annual Report Table and any attachments to the DEC Central Office (MS4 Permit Coordinator, 625 Broadway, Division of Water - 4th Floor, Albany, NY 12233-3505). DO NOT SUBMIT REPORTS IN THREE-RING BINDERS.

BWCP - 8  (6/2005) Version 1.0				NEW YORK STATE DEPARTMENT OF ENVIRONMENTAL CONSERVATION

# Phase II SPDES General Permit for Stormwater Discharges from Municipal Separate Storm Sewer Systems (MS4s), GP-02-02

# STORMWATER MANAGEMENT PROGRAM ANNUAL REPORT (SWMPAR) TABLE

# Regulated MS4: Town of Putnam Valley        SPDES Permit Number: NYR20A345

Annual Report Table for year ending: March 9, 2006 (Year 3) ____ 2007 (Year 4) __X__ 2008 (Year 5)

Information about how to complete the follow tables is in the instruction section. Please complete the tables electronically, if possible. Send two completed hard copies (an original and a photocopy) of this Annual Report Table, the MCC form and any attachments to the DEC Central Office (MS4 Permit Coordinator, 625 Broadway, Division of Water - 4th Floor, Albany, NY 12233-3505). DO NOT SUBMIT REPORTS IN THREE-RING BINDERS.

Minimum Control Measure 1. Public Education and Outreach

Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed.

| Permit Reference IV.C.1.a, b: Plan and conduct an ongoing public education and outreach program to ensure the reduction of all pollutants of concern in stormwater discharges to the maximum extent practicable (MEP). - Explain the program, including activities and materials used - Identify the personnel or outside organization conducting the activity. - Indicate activities planned for next year. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| --- | --- |
| The Putnam Valley Webpage was created by way of an internal web master. Two stormwater management publications targeting selected management practices are planned for the 4th annual reporting period. | The website was created January 2006. It was updated February 15, 2006. The MS4 information will be posted on the webpage by April 2006. This is an ongoing task. The website is constantly updated with new information that is available to residents and local business with regards to various stormwater management practices. This is an ongoing task. |
| Two brochures about stormwater management practices were made and distributed to the Town Hall, Highway Department, Fire Departments, Library, and Recreation Department. The new pamphlets were distributed with the drinking water permit, building permits, and catch basin design. | Completed task Ongoing task |
| The library of materials is updated as links and maintained. | Ongoing Task – Through Year 4 and Year 5 |
| A publication of best management activities was posted at the Town of Putnam Valley Building Department. | Posted on November 11, 2006. |
| A video entitled “After the Storm” co-produced by the EPA (Environmental Protection Agency) and the Weather Channel is posted for viewing on the Town’s website in addition to the posting on local channel 20. | The video was posted on local Channel 20 on December 12, 2006. The video was shown twice a day during the week of January 1, 2007. |
| The library of materials is constantly updated and added to. It is available at the Town Hall. It is also available on the Town’s website. | Ongoing task. |
| For the next annual reporting period, public educational meetings will be scheduled to concentrate on different management practices targeted to pollutants of concern. | Completed |
| Managing Nonpoint Source Pollution from Households article was available on the Town website for the public (as published by the EPA in March of 1996). | Ongoing |
| Don’t be Wasted by Grass! Lawns to Gardens article authored by Heather Coburn from “Food Not Lawns” (Chelsea Green, 2005) was posted on the Town’s website for the residents to read. | Ongoing |
| Information was posted on the Town website in regards to the Town’s Highway Snow Removal Process. This documents the changes the Town has made in an effort to reduce the amount of salt needed during the winter months. This was done in an effort to educate the public about the changes. |  |
| An educational seminar entitled, “A Presentation of the Water Quality of Lake Peekskill, Putnam County, New York” as held and administered by Fred S. Lubnow, PhD, Director of Aquatics Program of Princeton Hydro, LLC. The presentation included information on the current water quality of the lake, biological data, and watershed control measures that may protect the lake. | The seminar was held on March 18, 2006. |
| An outdoor posting was available for everyone in regards to keeping the lakes and watercourses clean when transferring boats to and from the water. | The information was posted in the Supervisor’s newsletter March of 2006. |
| A biodiversity information meeting was held at the local high school and administered by the Commission on Conservation of the Environment. | The meeting was held on November 2, 2006. |
| A table display was set up the Town’s Environmental Committee for viewing by the public. | Completed on September 15, 2007. |
| The Putnam County Soil and Water Conservation District created a brochure regarding construction site runoff. | Issued during MS4 Year 5 |
| Educational brochure project. Putnam Valley Elementary School and Putnam Valley Parks and Recreation Department developed a brochure as a joint project. The parents of the elementary school children received the brochure. | The educational session and brochures were sent home on April 20, 2007. |
| Sue Manno, Gary Wulfhop and Joe Fejes attended Community Day at Leonard Wagner Memorial Park and brought the vacuum truck, a table of materials for display and viewing by the public. | This was done on July 20, 2007. |
| A presentation was done by George Knockline, a limnologist, called “Overview of the Lake – Oscawana Plant Control District.” | The presentation was done on April 14, 2007 and was televised on Channel 20 throughout the year. |
| The stormwater management presentation, conducted by the Village Engineer, was conducted at the Town Hall, televised on Channel 20 and a copy was placed on the Town Website for viewing. | Presentation was on April 18th of 2007. The website, where the presentation can be found, in addition to the previous year’s presentation, is as follows: http://www.putnamvalley.com/StormwaterManagementVideo.htm |
| The annual report was made public and placed on the Town website for the public to review. | Website location: http://www.putnamvalley.com/StormwaterManagement.htm |
| Several articles, listed below, are posted on the town stormwater website: -What is Nonpoint Source (NPS) Pollution? -Do’s and Don’ts Around the Home -What You Can Do to Prevent NPS Pollution -Encourage Mess, Support Local Wildlife -Planting Trees Puts Streams in Balance, Natural Buffers Stop Erosion, Protect Habitat -Plant a Seedling, Restore a Stream | Website Location: http://www.putnamvalley.com/StormwaterManagement.htm |
| Links to other websites are posted on the town website: -NYSDEC: http://www.dec.state.ny.us/ -USEPA: http://www.epa.gov/region02/state/nylink.htm -NYPRIG: http://www.nypirg.org/enviro/water/stormwater.html | Website Location: http://www.putnamvalley.com/StormwaterManagement.htm |
| A slide show, showing the installation of the catch basin inserts is on the Town’s website. | Website Location: http://www.putnamvalley.com/WaterQuality.htm |
| A stormwater brochure what left out at the Town Hall and Post Offices for the public to take. The brochure was put out by the Highway Department for winter safety. | This was done prior to the winter season and brochures were refilled at the various locations when needed. |
| A presentation was held in regards to the installation of the catch basin inserts for the public. | Presentation was done on October 04, 2007. |
| Additional Techniques | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| Explain any changes or additions to the Permit Referenced Activities / Techniques, Measurable Goals and / or Scheduled Dates above and provide a reason(s) for the change: |  |

Minimum Control Measure 2. Public Involvement/Participation

Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed.

| Permit Reference IV.C.2.c.iii.: Design and conduct a public involvement / participation program. - Describe activities that the MS4 has/will undertake to provide program access to interested individuals and to gather needed input. - Indicate activities planned for next year. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |  |
| --- | --- | --- |
| Putnam County signed an Inter-Municipal Agreement (IMA) with the towns in Putnam County. | Signed on February 15, 2006. |  |
| Public notice is provided via announcements at televised Town Board meetings, for key events and upcoming stormwater meetings. Putnam Valley has also provided public notice for all Town SWMP related public hearings by posting notice in the official Town newspaper and posting notice at the Town Hall. Putnam Valley provided full access to the public to review and request copies of all information collected and developed as part of the Town SWMP. In addition to the abovementioned notices, the Town has also provided announcements via their website. | Ongoing Task Ongoing task. |  |
| Organized Putnam County Litter Patrol (Town litter pick-up) | The Litter Patrol held on April 22, 2006. The Litter Patrol is coordinated by Putnam County and is done approximately once every three months. This is an ongoing task. |  |
| Utilized existing volunteer monitoring by Lake Committees to assist in the Town SWMP assessment (Lake sampling). | The stormwater sampling is an ongoing task. |  |
| The public has the opportunity to comment, via the internet, on the various activities within the Town that is posted in the Supervisor’s Newsletter, via the Town website. | This is an ongoing task. This is just one way that the town receives feedback from its’ residents. |  |
| The Town schedules “Bulk Pick Up Days” during the spring and summer months in an effort to have the residents assist with cleaning up bulk garbage. | This is an ongoing task. |  |
| The Town residents “celebrated” Earth Day by cleaning up roadside litter. Everyone who was interested in helping was invited to assist in the clean up. | In addition to this clean up the town also participates in the Litter Patrol. |  |
| The Town posted the date for the County Hazardous Waste Drop Off, along with the phone number and internet website for registering. |  |  |
| Water sampling has been done prior to the installation of the catch basin inserts by volunteers in the lake communities. Water sampling needs to be done since the installation of the inserts to determine how effective they are. (The volunteers of the lake communities usually handle the sampling.) | Water sampling of the lake communities is an ongoing task. |  |
| The lake districts (Oscawana Lake, Lake Peekskill, and Roaring Brook Lake) participated in the 2007 Save the Lakes Grant. This grant funds Lake Projects Such as stormwater testing, aquatic plant study, phosphorus monitoring and water quality. | 2007 Year (MS 4 Year 4) |  |
| Putnam County Litter PATROL is completed approximately every three months. | This is an ongoing task, which is completed jointly by the County and Town residents. |  |
| Town Clean-Up Day | April 28, 2007 |  |
| Permit Reference IV.C.2.a, f: Develop procedures to provide public notice about and access to documents and information in a manner that complies with state and local public notice requirements. Describe procedures below and state the methods used to publicize the AR public presentation. |  |  |
| Public notice regarding stormwater is presented at all Town Board meetings. Notices have also been posted throughout the Town Hall and local newspaper. |  |  |
| Public notices are also posted on the Town’s website under “Calendar and Agendas” and “Stormwater Management” in addition to the methods listed above. |  |  |
| In addition, residents can view the presentation regarding the MS4 for the last reporting period (taped on May 10, 2006) on the Town’s website. In addition to the video of the presentation to the public, the resolutions and reports of past years’ are also listed on the website for public viewing. |  |  |
| Permit Reference IV.C.2.e: Public presentation of; f: summary of comments received on; and g: intended response to comments on the SWMPAR. |  |  |
| Summarize attendance at the public presentation of the Annual Report. Include number of attendees and who was represented: |  |  |
| Comments on Annual Report Meeting No public comments received on Annual Report. ___ Comments received. Attach summary of comments and intended responses. | Date of Annual Report Meeting: May 8th 2008 | Approximate Date of Meeting Next Year: May 2009 |
| Additional Techniques | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |  |
| Explain any changes or additions to the Permit Referenced Activities / Techniques, Measurable Goals and / or Scheduled Dates above and provide a reason(s) for the change: |  |  |

Minimum Control Measure 3. Illicit Discharge Detection and Elimination (IDDE)

Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed.

| Permit Reference IV.C.3.a: Develop, implement and enforce a program to detect, identify and eliminate illicit discharges, including illegal dumping, into the MS4. - Explain the activities and procedures used to meet this requirement this year and planned for next year. - Revise as procedures are updated. - Identify personnel or outside organization conducting the activities | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) - Example measurable goals: number of illicit discharges detected; number of illicit discharges eliminated. |
| --- | --- |
| Putnam Valley has reviewed and assessed the second quartile of the Town MS4 for illicit discharges. This review will require follow-up actions in the next reporting period. For reporting year 4, a review and assess for the third quartile of the Town MS4 for illicit discharges will be completed. | Ongoing Task through Years 4 and 5 |
| For the March 2006 to March 2007 reporting period (Year-4), Putnam Valley will prepare and distribute illicit discharge pamphlets to 50 targeted local businesses and industries. | Year 4 – scheduled completion date Completed task – for Year 4 |
| A water project ordinance was adopted June 2002. The Salt Project and a new wash-down facility were completed as well as training for Town employees following this ordinance. | Completed Task – June 2002 |
| The Town of Putnam Valley has mailed out pamphlets to 52 businesses within the Town regarding the hazards of illicit discharges. Included with the pamphlets was a letter to the business and a brochure in regards to the Peekskill Hollow Brook. | The letter from the Supervisor to the business owners was dated December 1,2006. |
| The town will be putting together a complaints spreadsheet to show the addresses of the illicit discharges, the status of the discharge (where in the process the correction is, if at all) for the building department to utilize when they are addressing these concerns. | Ongoing – Currently the locations of the illicit discharges are being tracked via complaint forms. |
| Permit Reference IV.C.3.b: Develop and maintain a map showing the location of all outfalls and the names and location of all waters of the US that receive discharges from outfalls. Explain activities performed this year and planned for next year, including work on the following IDDE guidance prerequisites: - field verification of outfall locations; - mapping all inter-municipal subsurface conveyances; - delineating storm sewershed; and - developing and retaining MS4 mapping as needed to find the source and identify illicit discharges. State if maps are in GIS. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) - Example measurable goals: percent of outfalls mapped |
| A map regarding outfalls will be in progress in Year 4. | Ongoing Task – Year 4 |
| A paper and pencil map of the outfalls within the Town is 75% complete. The Town has applied for grant funding for GIS capability. | This will be an ongoing task. |
| The Town has ground and surface maps, which will be updated as necessary. | This information was posted in the Supervisor’s Newsletter on December 18, 2006. |
| The Town has completed the drainage maps, which are currently in the “paper and pencil” format. They are currently being converted into GIS format. | Completed Ongoing |

Minimum Control Measure 3. Illicit Discharge Detection and Elimination (IDDE) Regulatory Mechanism

| Permit Reference IV.C.3.c: Prohibit, through an ordinance, local law or other regulatory mechanism, illicit discharges into the MS4. The MS4s have until year 5 to complete the local law work. See the instructions for information about completing this section. |  |
| --- | --- |
| Does the MS4 have the legal authority to enact ordinances, local laws or other regulatory mechanisms? | ___ No (go to ADDENDUM 1) X Yes (complete questions below) |
| Assessment of Regulatory Mechanism (Local Code) |  |
| 1) When was this assessment completed or planned to be completed? | Date completed: _December 19th of 2007_ _ Not yet completed (proceed to next table) Plan to complete for reporting in year: __ 4; ___5. |
| 2) Is there an existing ordinance, local law or other regulatory mechanism? | __ No (go to question 5) _X__ Yes |
| 3) Does the existing regulatory mechanism prohibit illicit discharges as required by the MS4 Permit? | ___ No (amendments needed) _X__ Yes |
| 4) Does the existing regulatory mechanism include enforcement authorities and procedures as required by the MS4 Permit? | ___ No (amendments needed) _X__ Yes |
| Development of Regulatory Mechanism (Local Codes) |  |
| 5) When was this work completed or planned to be completed? | Date completed: _December 19th of 2007_ _ Not yet completed (proceed to next table) Plan to complete work below for reporting in year: 4; X__5. |
| 6) If you answered ‘No’ to question 1, 2 or 3, what regulatory mechanism or amendments will be adopted to meet the MS4 permit requirements? | _X__ NYS IDDE Model Law in its entirety ___ Selected NYS IDDE Model Law articles adopted as amendments to existing code(s) that are equivalent to the NYS IDDE Model Law ___ MS4 will write language equivalent to NYS IDDE Model Law |
| 7) If you answered ‘No’ to question 1, 2 or 3, has a list of needed changes to local codes been developed for adoption of the regulatory mechanism? | _X_ No ___ Yes, list the local code(s) that will be changed: |
| 8) If the existing regulatory mechanism does not require amendments, what language is in the mechanism? | _X__ NYS IDDE Model Law in its entirety ___ Selected NYS IDDE Model Law articles adopted as amendments to existing code(s) that are equivalent to the NYS IDDE Model Law ___ Language equivalent to NYS IDDE Model Law |
| 9) What was the date or is the planned date of local law adoption? | Date: December 19th of 2007 |
| 10) Provide a web address if adopted local law can be found on a web site. | Web Address: http://www.putnamvalley.com/2007-ProhibitIllicitDischargestoSeparateStormSewerSystem.doc |

Minimum Control Measure 3. Illicit Discharge Detection and Elimination (IDDE)

Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed.

| Permit Reference IV.C.3.e: Inform public employees, businesses and the general public of hazards associated with illegal discharges and improper disposal of waste. - Explain activities and materials used to meet this requirement this year and planned for next year - Identify personnel or outside organization conducting activities | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| --- | --- |
| The Town of Putnam Valley will continue to distribute information pamphlets addressing construction site stormwater runoff control for construction sites with all site construction permits. The pamphlets contain information on hazards associated with discharge and runoff. | Ongoing Task – Year 4 and 5 The pamphlet mailing was done for all commercial and highway properties. Ongoing task. All pamphlets were displayed on an information table at the Town Hall, Building Department, Highway Department and could be found on the Town’s website. |
| Building department and the highway department are locating illicit discharges, since they travel throughout the Town on other business. | Ongoing |
| Additional Techniques | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| The Highway Department attended a class at the Holiday Inn in Fishkill, NY, which was held by the NYSDEC for determining illicit discharges. |  |
| Explain any changes or additions to the Permit Referenced Activities / Techniques, Measurable Goals and / or Scheduled Dates above and provide a reason(s) for the change: |  |

Minimum Control Measure 4 and 5. Construction Site and Post-Construction Stormwater Runoff Control Regulatory Mechanism

| Permit Reference IV.C.4.b.i, 5.a.i: Require development and implementation of erosion and sedimentation controls through a local law or other regulatory mechanism. Report on assessment process used (Stormwater Management Gap Analysis Workbook for Local Officials or equivalent process). The MS4s have until year 5 to complete the local law work. See the instructions for information about completing this section. |  |
| --- | --- |
| Does the MS4 have the legal authority to enact land use ordinances, local laws or other regulatory mechanisms? | ___ No (go to ADDENDUM 2) X Yes (complete questions below) |
| Preliminary Assessment of Regulatory Mechanism (Local Code) |  |
| 1. When was the preliminary assessment of existing local codes completed or when will it be completed? | Date completed: _____________________ X Not yet completed (proceed to next table) Plan to complete for reporting in year: X 4; ___5. _X_Did not do preliminary assessment; proceeded directly to Gap Analysis Worksheets 1-4 or adopted Sample Local Law for Stormwater Management and Erosion & Sediment Control (Sample Local Law). |
| 2. If preliminary assessment was completed, indicate the results. | ___ If none of Sample Local Law provisions appear in local code; consider adopting Sample Local Law or equivalent ___ If few Sample Local Law provisions appear in local code; major revisions needed or consider adopting Sample Local Law or equivalent ___ If most of the Sample Local Law provisions appear in local code; minor revisions needed |
| Assessment and Development of Regulatory Mechanism (Local Code) (continued on next page) |  |
| 3. When was the Gap Analysis or equivalent process completed or when will it be completed? | Date completed: _____________________ X Not yet completed (proceed to next table) Plan to complete work below for reporting in year: X 4; ___5. |
| 4. How was the local code adopted or how will it be adopted*? *If MS4 has some existing local code equivalent to the Sample Local Law and adopted parts of the Sample Local Law as amendments to make a complete local code, check b and c. | a. _X_ The entire Sample Local Law adopted as amendments to existing code or as stand alone law. - If no portions of the Sample Local Law were moved or deleted, all provisions would be exactly the same as the Sample Local Law. - If ANY provisions of the Sample Local Law were moved or deleted, the moved or changed provisions must be reviewed (use the Gap Analysis or equivalent process) to ensure the intent of the law has not been changed. b. ___ Parts of NYS Sample Local Law adopted as amendments to existing code. c. ___ Language developed by municipality was demonstrated to be equivalent. |

Minimum Control Measure 4 and 5. Construction Site and Post-Construction Stormwater Runoff Control Regulatory Mechanism

| Permit Reference IV.C.4.b.i, 5.a.i (continued) |  |  |  |
| --- | --- | --- | --- |
| Assessment and Development of Regulatory Mechanism (Local Code) (continued) |  |  |  |
| 5. Answer the following questions about the Gap Analysis or equivalent processes. |  |  |  |
| Clauses are defined as: All the Sample Local Law sections or subsections in the Gap Analysis Worksheets 1-4 that have a box in the “Equivalence” column, meaning that there is an associated “Equivalence” sheet (with the exception of Article 6, Section 4 which does not have an Equivalence sheet). Total number of clauses in each worksheet: Sample Local Law Article 1 (Gap Analysis Worksheet 1) - 8 clauses; Sample Local Law Article 2 (Gap Analysis Worksheet 2) - 51 clauses; Sample Local Law Article 3, 4, 5 (Gap Analysis Worksheet 3) - 3 clauses; Sample Local Law Article 6 (Gap Analysis Worksheet 4) - 9 clauses. MS4s that adopt the entire Sample Local Law as amendments to existing code or as stand alone law need to indicate the number of clauses being adopted that are exactly the same as the Sample Local Law, or equivalent, in the right-hand column below. |  |  |  |
| Sample Local Law Articles | Number of Required Clauses in Local Law |  |  |
|  | Existing clauses exactly the same as the Sample Local Law language | Existing clauses equivalent to the Sample Local Law language (see Gap Analysis Workbook Equivalence Sheets for information to help determine equivalence) | Sample Local Law or equivalent language to be adopted, listed as legislative agenda items. |
| 1 |  |  |  |
| 2 |  |  |  |
| 3, 4, 5 |  |  |  |
| 6 |  |  |  |
| TOTAL |  |  |  |
| 6. Has a list of needed changes (legislative agenda) been developed for adoption of amendments to local codes (or for deletion of existing codes that are addressed by adoption of a stand alone law)? |  | X No ___ Yes, list the local codes that will be changed: |  |
| 7. What was the date or is planned date of local code adoption? |  | Date: December 19th, 2007 |  |
| 8. Provide a web address if the adopted local law can be found on a web site. |  | Web Address: http://www.putnamvalley.com/LocalLaw10-2007StormwaterManagementErosionSediment.doc |  |

Minimum Control Measure 4. Construction Site Stormwater Runoff Control

Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed.

| Permit Reference IV.C.4.b. v: Develop and implement procedures for site plan review by the MS4 that incorporate consideration of potential water quality impacts and review individual pre-construction site plans to ensure consistency with local sediment and erosion control requirements. - Describe the procedures below. Revise as procedures are updated. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) - Example measurable goals: number of plans received; number of plans reviewed; percent of plans received that are reviewed. |
| --- | --- |
| Draft amendments to existing Soil Erosion and Sediment Control Ordinance, Chapter 155 to be consistent with GP-02-02. | Ongoing Task |
| Will try and achieve 50% “on the ground” compliance with approved Erosion Control Plan. For Year 4/5, the Town of Putnam Valley will achieve 75% “on the ground” compliance with approved Erosion Control Plan. | Ongoing Task Ongoing construction site inspections done by the town engineer 50% “on the ground compliance achieved |
| Permit Reference IV.C.4.b. vi: Develop and implement procedures for the receipt and consideration of information submitted by the public. - Explain the procedures below. Revise as procedures are updated. - Identify the responsible personnel or outside organizations. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| The Town of Putnam Valley has distributed information pamphlets addressing construction site stormwater runoff control for construction sites with all building permits and site construction permits. | Ongoing Task – Year 4 and Year 5 Ongoing Task. |
| The public can submit comments in regards to stormwater practices that are not being utilized to the Town Board or the Town Code Enforcement Officer. The Town Code Enforcement Office will conduct an inspection to make sure that the construction site is in conformance. If not, a stop work order will be issued until all measures are corrected. | This will be an ongoing task that the Code Enforcement Officer is responsible for. |

Minimum Control Measure 4. Construction Site Stormwater Runoff Control

Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed.

| Permit Reference IV.C.4.b. iii, vii: Develop and implement procedures for site inspections, enforcement of control measures and sanctions to ensure compliance with GP-02-02. - Describe each procedure below. Revise as procedures are updated. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) - Example measurable goals are number of: inspections; fines assessed; stop work orders; other sanctions. |
| --- | --- |
| Management practices to reduce maximum pollutant discharge and weekly inspection and maintenance on the construction site have been completed during the March 05 to March 06 year. | Inspections and Maintenance will continue through Year 4 |
| Smaller construction sites are inspected monthly, whereas larger projects (such as subdivisions) are inspected on a weekly basis by the Town Engineer. | Ongoing |
| Reduction in pollutant discharges from construction sites is assured because of the proper monitoring of sites by the building department and town engineer ensuring that BMP’s are being used and maintained at construction sites. | Ongoing |
| Permit Reference IV.C.4.b. viii: Educate and train construction site operators about requirements to develop and implement a SWPPP and any other requirements they must meet within the MS4s jurisdiction. - Explain the activities and materials used to meet this requirement. - Identify the personnel or outside organization conducting this activity. - Indicate activities planned for next year. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| Construction site operators were educated and will continue to be trained throughout Year 4 and 5 | Ongoing Task – Year 4 and 5 |
| Literature is handed out with permits and the building department provides on-site guidance during routine inspections. | Ongoing |
| Additional Techniques | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| The Putnam County Soil and Water Conservation District created a brochure regarding construction site runoff. | MS4 Year 5 |
| The Building, Highway and Facilities departments attended Southeast, NY Stormwater Conference and Trade Show. | October 17th of 2007 |
| Westchester County Conservation Café – stormwater classes taken by the highway and building department staff with Don Lake. | Ongoing |
| Explain any changes or additions to the Permit Referenced Activities / Techniques, Measurable Goals and / or Scheduled Dates above and provide a reason(s) for the change: |  |

Minimum Control Measure 5. Post-Construction Stormwater Management

Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed.

| Permit Reference IV.C.5.a, c. Develop and implement a post-construction stormwater management program that addresses stormwater runoff from new development and redevelopment and will reduce the discharge of pollutants to the MEP. Program requirements should include: | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| --- | --- |
| - A combination of structural and/or non-structural management practices. - Identify and describe below procedures to ensure installation of post-construction management practices. Revise as procedures are updated. | DO NOT ENTER INFORMATION IN THIS CELL |
| The Town of Putnam Valley weekly implements management practices to reduce maximum pollutant discharge on construction sites. | Ongoing Task |
| The Town will continue to implement management practices to reduce pollutant discharge. | Ongoing Task |
| - Procedures for site plan and SWPPP review to ensure SWMPs meet state standards. - Describe procedures below. Revise as procedures are updated. | - Example measurable goals include: number of plans received; number of plans reviewed; percent of plans received that are reviewed. |
| The Town of Putnam Valley Planning Board and their consultants review any plans for proposed development and the SWPPP plans. | 18 plans received, 18 plans reviewed, 7 plans approved |

Minimum Control Measure 5. Post-Construction Stormwater Management

Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed.

| Permit Reference IV.C.5.a, c. (continued): Develop and implement a post-construction stormwater management program that addresses stormwater runoff from new development and redevelopment and will reduce the discharge of pollutants to the MEP. Program requirements should include: | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| --- | --- |
| - Procedures for inspection and maintenance of post-construction management practices. - Explain procedures below. Revise as procedures are updated. | - Example measurable goals are number of: inspections maintenance activities performed. |
| The Town will inspect and maintain construction site operations as required | Ongoing Task |
| The town engineer conducts weekly inspections of post-construction stormwater runoff facilities. | Ongoing |
| - Procedures for enforcement and penalization of violators. - Explain procedures below. Revise as procedures are updated. | - Example measurable goals: number enforcement activities performed. |
| Stop work orders will be issued for those who violate stormwater and erosion and sediment control procedures during construction. | 54 stop work orders issued from March 10, 2007 to March 9, 2008 |
| Site correction memos can be sent out prior to a stop work order so the contractor can correct his procedures. | 17 site correction memos sent from March 10, 2007 to March 9, 2008, in addition to the 54 stop work orders that also include site correction memos. |

Minimum Control Measure 5. Post-Construction Stormwater Management

Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed.

| Permit Reference IV.C.5.a, c. (continued): Develop and implement a post-construction stormwater management program that addresses stormwater runoff from new development and redevelopment and will reduce the discharge of pollutants to the MEP. Program requirements should include: | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| --- | --- |
| - Adequate resources for a program to inspect new and re-development sites and for enforcement and penalization of violators. - Describe resources below. Update annually. | DO NOT ENTER INFORMATION IN THIS CELL |
| The Town of Putnam Valley building department, Town Engineer, and/or the Code Enforcement Officer inspect and enforce stormwater runoff procedures for new and re-development of sites. | Ongoing task. |
| Additional Techniques | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| Explain any changes or additions to the Permit Referenced Activities / Techniques, Measurable Goals and / or Scheduled Dates above and provide a reason(s) for the change: |  |

Minimum Control Measure 6. Pollution Prevention/Good Housekeeping for Municipal Operations

OVERALL MUNICIPAL POLLUTION PREVENTION / GOOD HOUSEKEEPING PROGRAM INFORMATION

| - This table is for MS4s to report on their OVERALL Municipal Pollution Prevention / Good Housekeeping Program. - A separate table follows that is for MS4s to report on management practices performed in identified municipal operations. - Refer to the Municipal Pollution Prevention / Good Housekeeping Assistance document for example best management practices, policies and procedures. - Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed. |  |
| --- | --- |
| Permit Reference IV.C.6.a: Develop and implement an operation and maintenance program to reduce and prevent pollutant discharges from municipal operations to the MEP. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| - List pollutants that will be addressed by the municipal pollution prevention program. |  |
| Phosphorus and Mercury |  |
| - Set and describe pollution prevention priorities by geographic areas, municipal operation type, and facilities. | DO NOT ENTER INFORMATION IN THIS CELL |
| Phosphorus pollutants are being addressed in Lake communities. Catch basin retrofitting has gone out to bid. The retrofitting will remove approximately 40% of the first flush total phosphorus as well as 80% of oil, grease and total suspended solids (TSS) found in the first flush. | This task is ongoing. The lake committees that voluntarily monitor the waters (via lake sampling) will be able to determine if the retrofitted catch basins are having any affect once they are in place and have been utilized for some time. The bid will be awarded in April or May of 2007. |
| The catch basin inserts (to address phosphorus pollutants) have been installed. The town will monitor water testing through the 2008 year. | Installation completed as of October 4th of 2007. |
| A newsletter was sent to the residents of the Town of Putnam Valley in the Oscawana Lake district in regards to phosphorus reduction. The newsletter indicated how phosphorus can be moderated by utilizing phosphorus free automatic dishwasher detergent, planting trees/vegetation, properly maintaining septic systems, not fertilizing excessively, having soil tested, and using compost for fertilizer. | The newsletter was sent out in the summer of 2006. Copies of the newsletter were also available at the Town Hall and the Library. |
| Permit Reference IV.C.6.a: Include a municipal pollution prevention training component for staff (where all staff are trained). - Explain activities and materials used to meet this requirement. - Identify training needs and design training components - Determine the adequacy and appropriate frequency of staff training. - Identify personnel or outside organization conducting activities. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| The Town Supervisor attended the Association of Towns conference where stormwater regulations were discussed. | The Supervisor posted this information via his Newsletter on February 22, 2007. |
| Additional Techniques | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| The Town of Putnam Valley cleans the catch basins that are located within the Town. A log is maintained noting the date, the location and number of catch basins, the size, and the condition of the catch basin. | This will be an ongoing task. The Town maintains the catch basins consistently. |
| The Town is currently receiving estimates for the truck wash-down building, and catch basin inserts to be installed in the Town Hall parking lot catch basins. | Ongoing |
| The Town of Putnam Valley utilized the vacuum truck to clean out approximately 4,000 cubic yards of sediment from the catch basins located throughout the Town. | Ongoing |
| Explain any changes or additions to the Permit Referenced Activities / Techniques, Measurable Goals and / or Scheduled Dates above and provide a reason(s) for the change: |  |

Minimum Control Measure 6. Municipal Operations: ___Street and Bridge Maintenance; _X__Winter Road Maintenance;                                  ___Stormwater System Maintenance; ___Vehicle and Fleet Maintenance; ___Park and Open Space Maintenance; ___Municipal Building Maintenance; ___Solid Waste Management; ___Other:__________________________________________________________

| - Copy this page and give it to each municipal office or department responsible for reporting. - Put an ‘X’ in front of each municipal operation type addressed by the Municipal Pollution Prevention/Good Housekeeping Program in that office or department. - Refer to the Municipal Pollution Prevention / Good Housekeeping Assistance document for example best management practices, policies and procedures. - Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed. |  |
| --- | --- |
| Permit Reference IV.C.6.a, c: Develop and implement an operation and maintenance program to reduce and prevent pollutant discharges from the municipal operation(s) indicated above to the MEP. - Describe how the bulleted items below focus on pollutants addressed by the municipal pollution prevention program and the pollution prevention priorities. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| - Briefly describe or reference any existing policies and procedures - Briefly describe or reference any policies and procedures being developed | DO NOT ENTER INFORMATION IN THIS CELL |
| - Briefly describe or reference any existing best management practices - Briefly describe or reference any planned best management practices | DO NOT ENTER INFORMATION IN THIS CELL |
| The Town of Putnam Valley has purchased new salt trucks, which mix the salt with water. This, in addition to, the highway department salting prior to a winter storm allows for less salt to be utilized, reducing pollutants. | This is an ongoing task. |
| - Identify and describe the equipment and staff that are in place | DO NOT ENTER INFORMATION IN THIS CELL |

Minimum Control Measure 6. Municipal Operations: ___Street and Bridge Maintenance; ___Winter Road Maintenance;                                  ___Stormwater System Maintenance; _x__Vehicle and Fleet Maintenance; ___Park and Open Space Maintenance; ___Municipal Building Maintenance; ___Solid Waste Management; ___Other:__________________________________________________________

| - Copy this page and give it to each municipal office or department responsible for reporting. - Put an ‘X’ in front of each municipal operation type addressed by the Municipal Pollution Prevention/Good Housekeeping Program in that office or department. - Refer to the Municipal Pollution Prevention / Good Housekeeping Assistance document for example best management practices, policies and procedures. - Use separate rows to explain the different processes, activities, procedures, practices, etc. used by the MS4. Add additional rows as needed. |  |
| --- | --- |
| Permit Reference IV.C.6.a, c (continued): Develop and implement an operation and maintenance program to reduce and prevent pollutant discharges from municipal operations to the MEP. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| - Assess if existing programs adequately reduce and/or prevent pollutant discharges - Determine and list any operation type, location or facility that is in need of modification or updates. | DO NOT ENTER INFORMATION IN THIS CELL |
| The Town of Putnam Valley maintains a logbook on vehicle maintenance to minimize the pollution from municipal vehicles. | The maintenance of the vehicles is currently done routinely. |
| Permit Reference IV.C.6.a: If there is a training component for staff specific to these municipal operations: - explain the activities and materials; - identify the personnel or outside organization conducting the activities. | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| Additional Techniques | Describe Measurable Goals and Results (when applicable) Indicate: Date Completed, Ongoing Task, or Scheduled Date (for next years activities) |
| Explain any changes or additions to the Permit Referenced Activities / Techniques, Measurable Goals and / or Scheduled Dates above and provide a reason(s) for the change: |  |

Did you include any of the following documents as appendices? Put a mark each appended document.

____ Summary of public comments received on the annual report at the public presentation (Required) ____ Intended response to comments on the annual report (Required) ____ Results of information collected and analyzed, including monitoring data; evaluation of assessment (modeling) of pollutant discharges, including modeling results and pollutant transport trends. ____ Other ______________________________________________________________________________

ADDENDUM REPORTING FOR

MS4S THAT LACK LEGAL AUTHORITY TO ADOPT

REGUALTORY MECHANISMS FOR IDDE AND

CONSTRUCTION / POST-CONSTRUCTION STORMWATER RUNOFF CONTROL

BE SURE TO INDICATE THE MS4 NAME AND PERMIT NUMBER IN THE HEADER

ADDENDUM 1. Minimum Control Measure 3. Illicit Discharge Detection and Elimination (IDDE) Local Law

| Permit Reference IV.C.3.c: Prohibit, through an ordinance, local law or other regulatory mechanism, illicit discharges into the MS4. The MS4s have until year 5 to complete this work. |  |  |
| --- | --- | --- |
| 1) When was this work completed or planned to be completed? | Date completed: _____________________ ___Not yet completed Plan to complete for reporting in year: ___4; ___5. |  |
| 2) Indicate which of the control mechanisms or procedures to the right used by the MS4 notify staff and others doing work on behalf of the MS4 about prohibition of and enforcement against illicit discharges: | ___ Interconnection agreements ___ Maintenance directives / BMPS ___Access Permits ___Tenant Leases | ___Consultant Agreements ___Construction/Bid Documents ___Other______________________________________________________________ |
| 3) Indicate which of these control mechanisms contain specific language prohibiting illicit discharges: | ___ Interconnection agreements ___ Maintenance directives / BMPS ___Access Permits ___Tenant Leases | ___Consultant Agreements ___Construction/Bid Documents ___Other______________________________________________________________ |
| 4) Explain how the MS4 intends to prohibit illicit discharges if: - none of the mechanisms in number 2 contain language prohibiting illicit discharges; or - the MS4 intends to add language to prohibit illicit discharges in other control mechanisms. | Explanation: |  |
| 5) Explain how the MS4 (intends to) enforce against illicit dischargers within their jurisdiction? | Explanation: |  |

ADDENDUM 2. Minimum Control Measure 4 & 5. Construction Site & Post-Construction Stormwater Runoff Control Local Law

| Permit Reference IV.C.4.b.i, 5.a.i: Require development and implementation of erosion and sedimentation controls through a local law or other regulatory mechanism. The MS4s have until year 5 to complete this work. |  |  |
| --- | --- | --- |
| 1) When was this work completed or planned to be completed? |  | Date completed: _____________________ ___Not yet completed Plan to complete for reporting in year: ___4; ___5. |
| 2) Indicate which of the control mechanisms or procedures below are used by the MS4 to notify staff and others doing work on behalf of the MS4 about the erosion, sedimentation and stormwater management requirements for projects under the MS4s jurisdiction. (These requirements are based on the Construction Permit (GP-02-01) and MS4 Permit (GP-02-02)). |  |  |
| ___Access Permits ___Tenant Leases ___Requests for Proposals (RFPs) ___Scope of Services |  | ___Consultant Agreements ___Construction / Bid Documents ___Other Policies / Procedures _______________________________________________ ________________________________________________________________________ |
| 3) All of the erosion, sedimentation and stormwater management requirements below must be addressed by the MS4’s control mechanisms. For the control mechanisms identified in number 2 above, state in the left hand cells below the control mechanism(s) that contain the language. |  |  |
| Control Mechanism | Erosion, Sedimentation and Stormwater Management Requirements |  |
|  | Require all projects to have SWPPPs, as in GP-02-01 |  |
|  | Require all 16 components of a basic SWPPP (erosion and sediment control) |  |
|  | Require all additional 7 components for a full SWPPP when post-construction control is required |  |
|  | Meet the standards in the Erosion and Sediment Control and Stormwater Management Design Manuals (or otherwise meet the requirements of GP-02-01) |  |
|  | Require contractor certification statements stating that the contractor will agree to comply with the terms and conditions of the SWPPP |  |
|  | Require proper operation and maintenance of stormwater facilities during construction |  |
|  | Require proper operation and maintenance of stormwater facilities after construction |  |
|  | Require SWPPPs to be certified by a licensed / certified individual when there is a deviation from technical standards or direct discharge to a 303(d) segment or TMDL watershed subject to condition A of GP-0-01 |  |
|  | Have a process for review of SWPPPs |  |
|  | Require site self inspections as in GP-02-01 |  |
|  | Have enforcement procedures during and after construction |  |
|  | Require construction site operators to control waste |  |
|  | Procedures for receipt and consideration of information submitted by the public |  |
| 4) If any of the requirements in number 3 are not addressed, explain how the MS4 intends to incorporate them into the control mechanisms? |  | Explanation: |
| 5) Explain how the MS4 intends to enforce the requirements within their jurisdiction? |  | Explanation: |